GREENFIELD STORES

Business Requirements Document

Self-Checkout Loss Reduction Programme

Version 1.0  |  May 2025  |  Project Ref: GS-SCO-2025-001

Prepared by: Shravan Kanamadi, Business Analyst

Note: Greenfield Stores is a fictional organisation created for portfolio purposes.

1. DOCUMENT CONTROL

| Document Title | Business Requirements Document – Self-Checkout Loss Reduction |
| --- | --- |
| Organisation | Greenfield Stores (Fictional) |
| Project Reference | GS-SCO-2025-001 |
| Version | 1.0 |
| Author | Shravan Kanamadi, Business Analyst |
| Date | May 2025 |
| Status | Final |
| Sponsor | Head of Retail Operations, Greenfield Stores |

1.1 Version History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | May 2025 | Shravan Kanamadi | Initial version – full requirements baseline |

2. EXECUTIVE SUMMARY

Greenfield Stores is a mid-sized UK grocery and general merchandise retailer operating 47 stores nationally, with self-checkout terminals installed across all locations since 2019. Self-checkout now accounts for 38% of all transactions.

Over the past two years, shrinkage attributed to self-checkout has increased from 1.4% to 2.3% of self-checkout revenue – exceeding both the UK retail average (1.8%, BRC Retail Crime Survey 2024) and Greenfield's own internal target of 1.5%. This equates to an estimated annual loss of £2.1m across the estate.

This Business Requirements Document defines the business need, stakeholder expectations, scope, and functional and non-functional requirements for a programme of improvements to the self-checkout process. It is intended to serve as the basis for solution design and vendor engagement.

3. BUSINESS CONTEXT & PROBLEM STATEMENT

3.1 Background

Self-checkout shrinkage in UK retail has grown significantly since 2020, driven by a combination of cost-of-living pressures, reduced staffing levels, and technology gaps. The British Retail Consortium's 2024 Retail Crime Survey reports that self-checkout is now a contributing factor in over 40% of retail shrinkage incidents nationally.

At Greenfield Stores, internal incident reporting and mystery shopper audits conducted in Q3 2024 identified three primary failure modes at self-checkout:

- Item scanning failures – customers bypassing barcode scanning either deliberately or accidentally

- Age-verification delays – staff response times averaging 4.2 minutes, causing abandonment and process workarounds

- Intervention inconsistency – no standardised protocol for when and how staff intervene at self-checkout terminals

3.2 Business Problem

The current self-checkout process has not been formally reviewed since its implementation in 2019. There is no documented AS-IS process, no defined KPIs for shrinkage at the terminal level, and no systematic approach to intervention. The result is an inconsistent customer experience, staff uncertainty, and growing financial loss.

3.3 Strategic Alignment

This programme aligns to Greenfield's FY2025 strategic priorities:

- Reduce operational losses by 15% year-on-year

- Improve customer experience at self-checkout (NPS target: +8 points)

- Standardise store operating procedures across the estate

3.4 Current State Summary

| Metric | Current State |
| --- | --- |
| Shrinkage rate (self-checkout) | 2.3% of SCO revenue (vs 1.5% target) |
| Estimated annual loss | £2.1m across 47 stores |
| Average age-verification response | 4.2 minutes |
| Documented SCO process | None – ad hoc per store |
| Staff intervention protocol | Undefined – varies by store manager |
| Terminal-level shrinkage KPIs | Not tracked |

4. PROJECT OBJECTIVES

The objectives of this programme are:

- Reduce self-checkout shrinkage rate from 2.3% to 1.5% within 12 months of implementation

- Define and document a standardised self-checkout operating procedure across all 47 stores

- Establish terminal-level shrinkage tracking and reporting within the existing BI infrastructure

- Reduce average age-verification response time from 4.2 minutes to under 90 seconds

- Improve self-checkout customer satisfaction NPS by a minimum of 8 points

5. SCOPE

5.1 In Scope

- Self-checkout terminals across all 47 Greenfield store locations

- Process redesign for standard checkout, age-restricted item handling, and staff intervention

- KPI framework and reporting dashboard for store operations managers

- Staff training requirements (defined as requirements only – delivery out of scope)

- Integration requirements with existing EPoS and BI systems

5.2 Out of Scope

- Hardware replacement or procurement of new self-checkout terminals

- Changes to back-office inventory management systems

- Customer-facing loyalty programme or pricing changes

- Staff training delivery and change management execution

- Stores outside the UK estate

5.3 Assumptions

- Existing EPoS system can be configured to capture terminal-level transaction data without replacement

- Store managers have authority to implement updated operating procedures once approved centrally

- Budget has been approved for a BI dashboard build within existing Power BI infrastructure

- Stakeholder availability for requirements validation workshops – minimum 2 sessions

5.4 Constraints

- Go-live must not coincide with peak trading periods (November–January)

- Any process changes must comply with UK Health & Safety at Work Act 1974 and Equality Act 2010

- Solution must operate within existing IT infrastructure – no new system procurement in Phase 1

6. STAKEHOLDER SUMMARY

Full stakeholder register, power/interest analysis (Mendelow grid), and RACI matrix are documented in the accompanying Stakeholder Register. Key stakeholders are summarised below.

| Stakeholder | Role | Interest Level | Key Concern |
| --- | --- | --- | --- |
| Head of Retail Operations | Project Sponsor | High | Loss reduction targets and P&L impact |
| Store Operations Managers | Primary Users | High | Workable procedures, staff burden |
| IT / BI Team | Technical Delivery | Medium | System integration, data availability |
| Store Colleagues | Affected Users | Medium | Clear protocols, reduced ambiguity |
| Finance | Oversight | Medium | ROI, cost of implementation |
| Customers | Indirect | Low | Minimal disruption to checkout experience |

7. FUNCTIONAL REQUIREMENTS

Requirements are prioritised using MoSCoW notation: M = Must Have, S = Should Have, C = Could Have, W = Won't Have (this phase).

7.1 Process & Operations

| Req ID | Requirement | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-001 | A standardised self-checkout operating procedure must be documented and approved for use across all 47 stores | M | Head of Retail Ops | Procedure document signed off by sponsor |
| FR-002 | The procedure must define specific staff intervention triggers for scanning anomalies, age-restricted items, and basket weight discrepancies | M | Store Ops Managers | Triggers documented and incorporated into training materials |
| FR-003 | Age-verification requests must be escalated to available staff within 90 seconds of the alert | M | Store Ops Managers | Response time is measured & reported weekly |
| FR-004 | A standardised script and decision tree must be provided to staff for handling suspected scan avoidance | S | Store Ops Managers | Decision tree approved and included in procedure |
| FR-005 | Each store must conduct a weekly self-checkout process review using a standard checklist | S | Store Ops Managers | Checklist template produced and distributed |

7.2 Data & Reporting

| Req ID | Requirement | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-006 | Terminal-level transaction data must be captured and stored daily, including items scanned, weight checks triggered, and interventions logged | M | IT / BI Team | Data available in BI layer within 24 hours of close of business |
| FR-007 | A shrinkage KPI dashboard must be built in Power BI, accessible to store managers and operations leadership | M | IT / BI Team / Finance | Dashboard live and accessible to defined user groups |
| FR-008 | The dashboard must display: shrinkage rate by store, by terminal, and by week; intervention rate; and age-verification response time | M | Head of Retail Ops | All specified metrics visible on dashboard |
| FR-009 | Automated weekly shrinkage report must be distributed to store managers every Monday morning | S | Head of Retail Ops | Report delivered by 08:00 Monday for 4 consecutive weeks |
| FR-010 | Historical shrinkage data (minimum 24 months) must be loaded into the dashboard for trend analysis | S | Finance | 24 months of data visible at dashboard launch |

7.3 System & Integration

| Req ID | Requirement | Priority | Source | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| FR-011 | The solution must integrate with the existing EPoS system (Retail Pro v16) to extract transaction-level data without manual export | M | IT Team | Automated data feed confirmed in UAT |
| FR-012 | Data extraction must not impact EPoS system performance during trading hours | M | IT Team | No degradation in EPoS response time during extraction window |
| FR-013 | The dashboard must be accessible via existing Power BI licensing – no additional software procurement | M | IT Team / Finance | Dashboard deployed within current Power BI environment |
| FR-014 | User access to the dashboard must be role-based: store managers see their own store only; operations leadership sees full estate | S | IT Team | Access controls confirmed in UAT |

8. NON-FUNCTIONAL REQUIREMENTS

| NFR ID | Category | Requirement | Measure |
| --- | --- | --- | --- |
| NFR-001 | Performance | Dashboard must load within 5 seconds for up to 50 concurrent users | Load test prior to go-live |
| NFR-002 | Availability | Dashboard must be available 99.5% of core trading hours (07:00–22:00) | Monitored monthly post go-live |
| NFR-003 | Security | Access to shrinkage data must be restricted by role – no cross-store visibility for store managers | Penetration test and access audit |
| NFR-004 | Compliance | All data handling must comply with UK GDPR – no personal customer data stored at terminal level | Legal sign-off pre go-live |
| NFR-005 | Usability | Dashboard must be usable by store managers with no prior BI training – max 30 mins onboarding | User acceptance testing with 5 store managers |
| NFR-006 | Maintainability | Data pipelines must be documented so IT can maintain without BA involvement | Pipeline documentation delivered at handover |

9. DEPENDENCIES & RISKS

9.1 Key Dependencies

- IT team availability to configure EPoS data extraction – estimated 3 weeks

- Power BI developer resource – 2 weeks for dashboard build

- Store manager availability for UAT – minimum 5 stores across 2 regions

- Operations sign-off on procedure document before training materials are developed

9.2 Key Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| EPoS system cannot support terminal-level extraction without an upgrade | Medium | High | Assess data availability in the discovery phase; build a manual fallback |
| Store managers resistant to new operating procedures | Medium | Medium | Early engagement in the requirements process; pilot in 3 stores first |
| Shrinkage data quality is insufficient for trend analysis | Low | High | Data quality audit before dashboard build begins |
| Peak trading period delays go-live | Medium | Low | Build Nov–Jan blackout into project plan from the outset |

10. ACCEPTANCE CRITERIA

The solution will be accepted when all of the following conditions are met:

- All Must Have functional requirements (FR-001 to FR-014) are implemented and verified in UAT

- Dashboard loads within 5 seconds for 50 concurrent users in a load test

- Role-based access controls verified – store managers cannot access other stores' data

- Automated weekly report delivered successfully for 4 consecutive weeks in staging

- 5 store managers complete UAT and confirm usability (max 30 mins onboarding)

- Legal sign-off on GDPR compliance obtained before go-live

- IT handover documentation accepted by IT team lead

11. SIGN-OFF

This document requires sign-off from the following stakeholders before solution design commences:

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| [Head of Retail Operations] | Project Sponsor |  |  |
| [IT Lead] | Technical Authority |  |  |
| [Finance Director] | Financial Approval |  |  |
| Shravan Kanamadi | Business Analyst | Shravan Kanamadi | May 2025 |

Greenfield Stores | GS-SCO-2025-001 | v1.0 | Portfolio Project – Shravan Kanamadi, Business Analyst